# CSE573 - Computer Vision and Image Processing

Hamsika RG 50613199

Swarat Sarkar 50610697

Progress Report #1

Progress to Date

- Dataset Preparation:

- Successfully downloaded and extracted the SoccerNet-v3 dataset, including Frames-v3.zip and Labels-v3.json.

- Converted SoccerNet annotations (Labels-v3.json) into YOLO format and organized the dataset into the required folder structure.

- Verified that all images have corresponding annotation files in YOLO format.

- Player Detection:

- Fine-tuned YOLOv8 Nano (yolov8n.pt) on the SoccerNet-v3 dataset for player detection.

- Achieved successful detection of players in soccer frames with bounding boxes and confidence scores.

- Saved detection results as output_detection.png and verified performance visually.

- Code Implementation:

- Developed Python scripts for:

  - Dataset preparation (Frames-v3.zip extraction and annotation conversion).

  - Training YOLOv8 on SoccerNet-v3 (train_yolo() function).

  - Testing player detection using fine-tuned YOLOv8 (test_yolo() function).

Changes to the Original Proposal

- Field Line Detection Removed:

- Initially planned to detect field lines using YOLOv8 for perspective transformation. However, this step was removed after realizing that player detection and manual calibration are sufficient for offside detection.

- Focus Shift to Offside Detection:

- Adjusted the project scope to prioritize offside detection logic using player positions and team classification rather than comprehensive field mapping.

Planned Tasks

- Team Classification:

- Implement HSV-based jersey color segmentation to classify players into teams (e.g., "Team A" and "Team B").

- Perspective Transformation:

- Compute homography matrix using manually selected reference points to map player positions to normalized soccer field coordinates.

- Offside Detection Logic:

- Develop a rule-based system to determine offside violations based on FIFA regulations:

  - Identify the second-to-last defender's position.

  - Compare attacking players' positions relative to the defender.

- Testing Pipeline:

- Integrate all components (player detection, team classification, perspective transformation, offside logic) into a single pipeline.

- Test the pipeline on additional matches from SoccerNet-v3.

- Performance Evaluation:

- Measure precision, recall, and FPS for player detection and offside decision-making.

- Optimize code for real-time performance on consumer hardware.

Schedule Through Project Completion

| Task | Start Date | End Date | Status |
| --- | --- | --- | --- |
| Dataset Preparation | March 13, 2025 | March 17, 2025 | Completed |
| Player Detection Fine-Tuning | March 18, 2025 | March 23, 2025 | Completed |
| Team Classification | March 25, 2025 | March 27, 2025 | Planned |
| Perspective Transformation | March 28, 2025 | April 1, 2025 | Planned |
| Offside Detection Logic | April 2, 2025 | April 6, 2025 | Planned |
| Pipeline Integration | April 7, 2025 | April 10, 2025 | Planned |
| Testing & Performance Eval | April 11, 2025 | April 15, 2025 | Planned |