# CSE573 - Computer Vision and Image Processing

Hamsika RG 50613199

Swarat Sarkar 50610697

Progress Report #2

Progress to Date since Report #1

- Player Detection and Team Classification:

- Fine-tuned YOLOv8 Nano (yolov8n.pt) on the SoccerNet-v3 dataset for player detection.

- Achieved successful detection of players in soccer frames with bounding boxes and confidence scores.

- Implemented team classification using HSV-based jersey color segmentation to distinguish between two teams ("Player team right" and "Player team left").

- Verified team classification results visually by overlaying bounding boxes with team labels on detected players.

Planned Tasks

- Goal-Side Identification:

- Implement logic to identify the defending team's goal side based on player positions or goalpost detection.

- This step will help determine the second-to-last defender's position more accurately.

- Offside Detection Logic:

- Develop a rule-based system to determine offside violations based on FIFA regulations:

  - Identify the second-to-last defender's position.

  - Compare attacking players' positions relative to the defender.

- Testing Pipeline:

- Integrate all components (player detection, team classification, goal-side identification, perspective transformation, offside logic) into a single pipeline.

- Test the pipeline on additional matches from SoccerNet-v3.

- Performance Evaluation:

- Measure precision, recall, and FPS for player detection, team classification, and offside decision-making.

- Optimize code for real-time performance on consumer hardware.

Schedule Through Project Completion

| Task | Start Date | End Date | Status |
| --- | --- | --- | --- |
| Dataset Preparation | March 13, 2025 | March 17, 2025 | Completed |
| Player Detection Fine-Tuning | March 18, 2025 | March 23, 2025 | Completed |
| Team Classification | March 25, 2025 | March 27, 2025 | Completed |
| Goal-Side Identification | March 28, 2025 | April 1, 2025 | Planned |
| Offside Detection Logic | April 5, 2025 | April 8, 2025 | Planned |
| Pipeline Integration | April 9, 2025 | April 12, 2025 | Planned |